Guardians of the West Fork

Meeting Minutes 3/15/2023

6:30 PM - 8:15 PM

Attendees: Julie Yearego (online), Martin Christ (online), Jason Fillhart (online), Chris Byrd (online), Dave Yazvac, Randy Kelsing, Kim Drummond, Al Cox, Sally, Mike Murphy, Jessica Bryzek

- Old Business
Updates from WVWRI Lambert Run Project - Jason

- Site 7 - starting plans for updates

- Phase I - It will probably be design work. WVWRI may need surveying to be subbed out to the Guardians

- Phase II - It will be the construction. WVWRI will subcontract Guardians to hire the construction company.

- WVWRI is looking for original CAD designs from Thrasher from the 2014/2015 passive treatment system. Al said he would try to get in contact.

- Site 4 - Draft design in place, Jason will send out designs to the group, will need to apply for WCAP this year

- Site 8 - site is in bad shape with sludge build up, AML will be doing emergency work, Jason will keep us updated

- Site 9 - WRI visited the site a couple weeks ago and said the site looks fine but we will need to touch base this summer to see if maintenance is needed Sludge is accumulating near the inlet.

- New Business

Mon River Mapping Project - Izaak Walton League

- John Dietsch spoke about the Mon River Mapping Project. His dream is to complete an interactive story map that combines multiple GIS datasets (water quality, ecosystems, historical sites, etc.) with on the water imagery of all rivers in the Monongahela Watershed. The Mon mainstem from Pittsburgh to the West Virginia state line has already been mapped. Jessica is organizing volunteers to help map the tributaries: West Fork River, Tygart River, and Buckhannon River. John will be providing a go-pro camera and kayak mount for use, and possibly a water quality meter. The goal is to start mapping once we receive equipment and have good weather! Hopefully in April. Mike mentioned this project can help us determine locations for future public access sites. Jessica mentioned we can also use this time to determine places in need of a stream clean up.

- John Dietch email: cdetisch@atlanticbb.net

- There is also a need to collect high quality still photos of the river, as well as historic imagery. Send photos to Jessica if you have photos you’d like to include.

URL for Mon Project: https://arcgis.earthviews.com/public/monongahela6-1022#0

Outreach Plan

- The group discussed outreach events for 2023, as well as potential for future events such as the “Great West Fork Kayak Race”, a multi-day endurance paddle that would span the entire 75-mile river water trail. We also discussed having a Float the Fork event during Shinnston Frontier days. There is a strong desire to withhold the “Float the Fork” brand. We will need to make this clear to Jeff Barnhardt from the Old Mill Festival.

The group noted we needed to become more active on our Facebook pages to help promote and advertise events.

There is a need to develop outreach material for events. At a minimum, a banner and brochure are needed. Julie is a teacher at Shinnston High School and has a simulated workspace with a large banner poster printer. She offered to print a banner at a reasonable price.

Kim had the idea to create a photo booth for summer event outreach. The goal is to have an interactive activity at the booth to attract more people.

Julie mentioned she installed signs in Worthington to alert paddles of the dam. She also mentioned that Marion County Parks & Rec has done minimal maintenance on the portage trail. There may be potential to have a volunteer day to improve or maintain the portage trail.

Spring Events

- Rail trail clean up - potential to partner with the Harrison Recreational Trails and Marion County Parks and Recreation to host a rail-trail clean, potentially on Earth Day April 22. Jessica will work with Kent Spellman with HRT to plan an event.

- The South trail towards Lost Creek may be a good location. Any section where the trail is adjacent to a road probably has trash.

- Stream Clean Up - Brad Riffee and Wayne Worth expressed interest in partnering with the Guardians for a stream clean up from Good Hope to West Milford on May 13th. However, the group noted that summer is more appropriate for a cleanup because of the low water levels. Also, Mike noted that the stream section may not have a lot of trash. Jessica will try to float the section on March 23rd to see if a cleanup is necessary. Let Jessica know if you’d like to float with her.

Summer Events

- Pop-Up Paddles/ Float the Fork Events: informal meet & greet events hosted along the water trail, goal is once a month from May - August. If you would like to help host an event, let Jessica know.

- Possibly partner with Shinnston Frontier Days.

- Marion County Parks & Rec offered to help advertise events on the lower portion of the water trail. If we did Worthington to Monongah, then Marion County Transit Authority could help provide transportation.

- Dave mentioned we could pair the float with a gear swap. Jessica mentioned we could also have a plant swap. Recycle gear, plants, and seeds. Randy mentioned we may also partner with Master Gardeners.

- Maybe we should host a paddle race. The previous race was held from the Country Club to Veterans Parks in Clarksburg.

Fall Events

- Stream Watcher Training with WV Rivers - Educational event on water quality issues and how to use the WV Rivers App to report pollution. Event would be part formal presentation and part outside demonstration. The event would be hosted by the Guardians, Save the Tygart, Buckhannon River Watershed Association, and WV Rivers. We are hoping to have 2 events - one in spring and one in fall in two different locations. Let Jessica know if you have a location idea in mind.

- Monongahealers fall celebration - celebrating the watershed groups of the Mon. Jessica is working with other groups to plan an event in the fall, possibly held in Morgantown. We are having a planning meeting on April 3. At 11:00AM. If you’d like to attend or have an idea, let Jessica know.

Raffle Update from Dave

- Pathways can donate t-shirts and hats. They can offer a discount for a kayak. They would like to have a brochure to learn more about the Guardians.

- CEC might be able to donate funds

- Antero - need to fill out form

- County commission has also given money in the past.